Team 20-3110-AB                                                                                                                       CTEC 3110 2021

Date: 12th January 2021

Meeting Six

In attendance:

Charlie, Jared, Jordan

Objectives:

- Complete download messages options to get all messages sent to the server.

- CSS clean-up and make the frontend look pretty.

Summary of current period:

With the deadline looming, we are getting closer to ticking off our objectives for this application. Most of the applications functionality is running correctly, the download messages were the only thing left to do. Jordan and Jared began on the download messages and Jared was able to  finish it, so now when a user sends a message using the XML parser correctly to the server, the current user who entered their number gets an alert when the message is downloaded, the message is then available to view under view messages. I then went on to give the CSS a bit of a clean up and make it look a little nicer on the users’ eyes.

Problem Areas and Possible Solutions:

There was an issue trying to get the message to parse correctly with XML, however one group is using readMessages which is making it difficult to test and configure out our own application.

Objectives for next period:

Our next meeting will be the weekend before the deadline. Objectives for this session will be testing out the system functions and works correctly ready for the upload, and then the presentation.

Comments:

All in all, good session the web app is really looking up, again Jared has been the absolute pillar of this project, always helping if needed and available for just looking over some faulty code. I think we have all made some serious progress and become closer along the way.