Team 20-3110-AB                                                                                                                       CTEC 3110 2021

Date: 21st December 2020

Meeting Three

In attendance:

Charlie, Jared, Jordan

Objectives:

- Complete login/registration form.

- Write SQL queries.

- Write backend classes.

- Have fun!

Summary of current period:

Since our last meeting 10 days ago, stable, and steady progress has been made with the application. As of now, Jared has made significant progress with the relevant back end classes, so much so that login and register forms are able to function in an orderly fashion, with correct validation and sanitisation being performed as well as correct errors being prompted when the incorrect data has been entered by a user, also the ability to hash the users’ entered password is present. Jordan and I have made great progress with the front-end of the login and register pages using the relevant classes we have at this time; sessions are yet to be added. Progress with the SQL side of the application have also been made, with a complete script to set up the tables as well as a few queries in the SqlQuerys class that registers and logs in a user.

So now with all of these elements, at this stage in time the application runs as follows; a user can create an account by navigating to the registration page and entering their details. These are then sanitised; the password is hashed, then saved in a SQL table. The user can then use these details to log back in after registration.

Problem Areas and Possible Solutions:

We had to do some troubleshooting our login page, as it would not direct to our placeholder page after entering the right details but after working together, we found and fixed a few issues that prevented the form from taking the right information.

Objectives for next period:

For the next stage of the project, we hope to make a start on send message option from the EE server and displaying their outputs to the user. Jared says all backend should be done by then as well. Jordan reckons that all relevant twig templates needed should be finished as well as their accompanied routes created.

Comments:

Good session so far, everyone is making exceptional progress and we are enjoying ourselves in the process. Me and Jordan are very impressed with Jared’s attitude to the work, he is making exceptional progress.