Team 20-3110-AB                                                                                                                       CTEC 3110 2021

Date: 11th December 2020

Meeting Two

In attendance:

Charlie, Jared, Jordan

Objectives:

- Choose a webpage design.

- Set up GitHub page.

- Start formation of classes.

- Have fun!

Summary of current period:

We made a start on the project by firstly setting up a GitHub repository so that we could commit and push all of our own individual work to once we had done a sufficient amount of work each session. The team then set out developing the required classes that we would need for our web app to properly function. Once we had the bare bones of a working page, we worked together to decide on a suitable design for the homepage, registration, and login forms. Much of the work during this stage is mostly planning ahead and getting started on our own individual allocated tasks.

Problem Areas and Possible Solutions:

There were no problems during this period as we have only made a start on the project, however there was a slight issue with pushing our work to GitHub, as it did not push the .htaccess file so we were left confused for a small amount of time as we did not know why our application was not running, apart from that no major issues as of yet.

Objectives for next period:

On discussing what we should do until our next meeting, we agreed that Jordan would make a start on the login/register forms twig templates and their accompanied routes while Jared focused on the classes, as well as me (Charlie) setting up the SQL tables and going through and documenting the code.

Comments:

Now that we have finished our lab work, we are confident that we can start making good progress on the coursework.